Title: Front End Developer Real Time Stock Screener

Timeline: 15 Days

- Day 1-2: Research & Architecture Design

- Day 3-4: Core Module Development

- Day 5-6: Primary Feature Implementation

- Day 7-8: Secondary Feature Development

- Day 9-10: Analytics & Visualization Build

- Day 11-12: Dashboard & Integration

- Day 13-14: Testing & Validation

- Day 15: Documentation & Final Submission

Student Deliverables

- Part 1: Design real-time stock screener architecture with React 18 and Next.js 14

- Part 2: Build TanStack Table virtualisation for 5000+ stock records with sub-200ms filtering

- Part 3: Implement Zustand state management and TypeScript component architecture

- Part 4: Create interactive candlestick charts with five technical overlay indicators

- Part 5: Develop WebSocket simulation layer for live price streaming

- Part 6: Build advanced filter engine with multi-criteria stock screening logic

- Part 7: Validate performance benchmarks and document throughput results

- Final Part: Submit production-grade stock screener application with documentation to Zetheta

Got it — thanks for laying out the requirements and rules so clearly. Here’s a structured breakdown of your Front End Developer Real-Time Stock Screener project plan:

📌 Project Timeline (15 Days)

| Days | Focus Area | Key Outputs |
| --- | --- | --- |
| 1–2 | Research & Architecture | React 18 + Next.js 14 architecture design |
| 3–4 | Core Module Development | Base components, routing, layout |
| 5–6 | Primary Feature Implementation | TanStack Table virtualization (5000+ records, <200ms filtering) |
| 7–8 | Secondary Feature Development | Zustand state management, TypeScript component architecture |
| 9–10 | Analytics & Visualization | Interactive candlestick charts + 5 technical indicators |
| 11–12 | Dashboard & Integration | WebSocket simulation layer for live streaming |
| 13–14 | Testing & Validation | Performance benchmarks, throughput validation |
| 15 | Documentation & Submission | Final production-grade app + docs |

🎯 Student Deliverables

- Architecture Design → React 18 + Next.js 14

- TanStack Table Virtualization → Handle 5000+ records, sub-200ms filtering

- State Management → Zustand + TypeScript component architecture

- Charts → Candlestick charts with 5 overlay indicators (e.g., SMA, EMA, Bollinger Bands, RSI, MACD)

- WebSocket Simulation → Live price streaming layer

- Filter Engine → Multi-criteria stock screening logic

- Validation → Performance benchmarks + throughput documentation

- Final Submission → Production-grade app with documentation to Zetheta

⚡ Key Rules & Constraints

- React 18 + Next.js 14 → Modern SSR + CSR hybrid architecture

- Performance Target → <200ms filtering for 5000+ records

- Visualization → Must include candlestick + 5 overlays

- State Management → Zustand (lightweight, scalable)

- Final Submission → Production-ready, documented thoroughly

👉 This plan is already well-structured. To make execution smoother, I can help you with:

- Day-wise coding checklist (what to code each day).

- Architecture diagram (React + Next.js + Zustand + WebSocket + TanStack Table).

- Performance testing strategy (benchmarks, profiling tools).

Real-Time Stock Screener Architecture Diagram —

This flowchart visually maps out the entire system:

- Data Sources (Market APIs, WebSocket stream, Database) feeding into the app.

- Front End Layer (React 18 + Next.js 14, Zustand, TypeScript, WebSocket simulation).

- Core Features (TanStack Table virtualization for 5000+ stocks, candlestick charts with SMA, EMA, RSI, MACD, Bollinger Bands).

- User Interface (Interactive dashboard with advanced filters, analytics, alerts, performance metrics).

- Backend Services (API server + database).

It shows how data flows from sources → processing → visualization → dashboard

Perfect — let’s build your day-wise coding checklist mapped directly to the architecture diagram you just saw.

🗓️ 15-Day Coding Checklist

| Days | Focus | Key Tasks | Tools & Tech |
| --- | --- | --- | --- |
| 1–2 | Research & Architecture | • Define data flow (API → WebSocket → UI)<br>• Create folder structure for Next.js 14<br>• Plan Zustand store schema | React 18, Next.js 14, TypeScript |
| 3–4 | Core Module Development | • Build layout, routing, and global styles<br>• Set up Zustand store and mock data<br>• Integrate TanStack Table base | Zustand, TanStack Table |
| 5–6 | Primary Feature Implementation | • Implement table virtualization for 5000+ stocks<br>• Optimize filtering (<200 ms target)<br>• Add pagination and sorting | TanStack Table, React hooks |
| 7–8 | Secondary Feature Development | • Add multi-criteria filter engine<br>• Connect Zustand actions to filters<br>• Create reusable TypeScript components | Zustand, TypeScript |
| 9–10 | Analytics & Visualization | • Integrate candlestick chart library (e.g., Recharts or TradingView)<br>• Add 5 overlays (SMA, EMA, RSI, MACD, Bollinger Bands)<br>• Style chart interactions | Chart.js / Recharts / D3.js |
| 11–12 | Dashboard & Integration | • Build dashboard layout (table + chart)<br>• Implement WebSocket simulation for live prices<br>• Sync chart updates with table | WebSocket, Zustand |
| 13–14 | Testing & Validation | • Benchmark filtering speed<br>• Validate throughput and rendering time<br>• Fix performance bottlenecks | Lighthouse, React Profiler |
| 15 | Documentation & Submission | • Write architecture summary<br>• Record benchmark results<br>• Prepare README + deployment guide | Markdown, GitHub Pages |

⚙️ Performance Targets

- Filtering latency: < 200 ms

- Chart refresh rate: 1 s

- Table render time: < 500 ms

- Memory footprint: < 100 MB

This checklist aligns perfectly with your architecture diagram — each day builds toward the final production-grade stock screener.